Assignment 1:

Healthcare Digital Service Modernization Initiative.

Group 5:

Gerald Abbey,

Ansu Joy,

Nihal Vellaramkallingal Sulaiman,

Souren Chowdhury.

Master of Data Analytics, University of Niagara Falls Canada

CPSC-620-3: Agile Software Development

Master of Data Analytics

Instructor: William Pourmajidi

25 April, 2026

- Summary

The purpose of this report is to present an Agile delivery approach for a healthcare digital service modernization initiative. The initiative aims to bring improvements in the process of how diagnostic imaging requests are processed by complying the updated operational and privacy requirements of the regional healthcare organization. The tasks involve all imaging requests such as X-ray examinations, Ultrasound appointments, MRI or CT scan requests are submitted, reviewed, prioritized, and tracked digitally by a specified implementation deadline.

As an Agile Team, our purpose is to propose how the delivery of the workflow would be organized and managed. Our focus is on the process and approach rather than software implementation. The proposed solution will cover only the diagnostic imagine requests ingestion process including request submission, validation, clinical review, recording, and generating audit trail. Subsequent processes such as appointment scheduling, interpretation or reporting, patient notification, identity checks, and billings are kept out of scope from this proposal.

While preparing this proposal, we acknowledged the regulatory and operational constraints with the understanding that privacy and documentation requirements must be in place and cannot be removed. Also, a formal privacy and operational review is required before releasing. At the beginning, clinical intake rules may not be fully defined and are subject to change before delivery. There may also be some requests which will be needing different attention based on urgency or risk.

We also recognize that physician input is only available through some scheduled review sessions after limited releases. Moreover, operational and compliance feedback is only available at certain fixed checkpoints; not by any on demand request. Daily internal meeting is possible while imaging staff and relevant stakeholders may be available in a limited capacity. All the above-mentioned constraints should be followed in the design.

The constraints required an adaptive and iterative Agile approach with a strong focus on compliance, feedback cycles, and controlled delivery.

- Part 1: Agile Delivery Approach Rationale

2.1 Proposed Agile Delivery Approach

To address the initiative of Diagnostic Imaging Request Intake Workflow, we plan to adopt Scrum-based agile approach with the combination of selected Kanban and XP practices. The reason of choosing this approach is that Scrum provides a structured framework through time-boxed iterations (Sprints), defined roles, and regular review points. Adding Kanban practices will support flexibility in managing continuous workflow. And XP practices will benefit by strengthening quality through disciplined development techniques.

In this approach, work will be delivered incrementally in short sprints that will allow team to build the workflow in manageable stages such as request submission, validation, review, and audit logging. This iterative approach will respect all the constraints given as well as it will enable team in early visibility of the progress. This approach will also allow team to adapt evolving clinical intake rules.

2.2 Work Organization and Management

The team will organize work using a Product Backlog that will contain prioritized user stories representing different parts of the intake workflow. Each user story will be defined from a user perspective (for example: physician, intake coordinator, etc.). Also, the process will include clear acceptance criteria to ensure completeness and compliance.

During the Sprint Planning stage, the team will select high-priority backlog items and then will move them into the Sprint Backlog. This step forms the scope of work for the sprint. A visual board will be used to track the progress. This will be accomplished by incorporating the Kanban principles to monitor progress across different stages such as “To-Do”, “In Progress”, and “Complete”.

The Scrum roles are defined as follows:

- Product Owner – Product Owner will prioritize work based on clinical and compliance needs.

- Scrum Master - Scrum Master will ensure adherence to Agile practices and remove blockers.

- Development Team – The team will collaborate the designs and deliver all the components of the workflow.

Moreover, daily meetings will be held to enable internal coordination. On the other hand, Sprint reviews will be used to demonstrate progress and collect structured feedback.

2.3 Justification for key delivery decisions

The selection of iterative Scrum-based approach is driven by the hidden uncertainty and evolving nature of the requirements. Especially when they are assumptions that clinical intake rules may be clarified during delivery. The team will follow an adaptive planning approach which will allow adjustments based on feedback and new information.

Incremental delivery is important due to limited access to physician and stakeholder feedback. Kanban practices support continuous workflow management such as handling updates, faults, smaller changes, etc. XP practices like clear acceptance criteria and continuous validation will help to ensure quality reduced risk in healthcare management industry. The controlled delivery approach is required to enforce privacy and operational reviews.

2.4 Explanation of why this approach fits the healthcare and operational context

The proposed approach will fit the healthcare context where risk management, traceability, and compliance are very crucial. Regulatory expectations will be met by integrating audit and document requirements into each iteration.

Scrum’s structure supports transparency, inspection, and adaptation which will help to manage complex workflows. Also, incremental delivery enables early identification of issues while controlled feedback cycles are aligned with limited stakeholder availability. Together, this approach will ensure safe and reliable delivery with each component validated before release.

2.5 One Agile practice not adopted

Due to strict regulatory requirements, the team chooses not to adopt continuous deployment. Each release must go through a formal privacy and operational review which will prevent immediate deployment.

Instead, a controlled release approach is selected where increments are properly validated and approved before release which ensures compliance and reduced risk.

## Part 2: Actions at Key Delivery Moments

In managing the Diagnostic Imaging Request Intake workflow, progress is tracked using a visual Kanban board and a prioritized Product Backlog, ensuring the team can visualize the flow of work from inception to completion. Uncertainty is managed through iterative development, allowing for adjustments as clinical rules are clarified. Transparency is maintained via daily internal coordination meetings and scheduled Sprint Reviews with stakeholders.

### 3.1 Moment 1: Intake Workflow Discovery and Planning

At this initial stage, the team’s primary goal is to establish a shared understanding of the intake process and its mandatory compliance boundaries.

- Goal and Planning: The main objective is to align on the technical and regulatory requirements for the workflow. Initial work is organized by breaking the workflow into granular user stories (e.g., physician submission, automated validation, and intake coordinator review) and populating the Product Backlog.

- Responsibilities: The Product Owner prioritizes clinical and compliance needs, the Scrum Master ensures the team adheres to Agile processes, and the Development Team collaborates on the design of the workflow components.

- Ready to Begin Delivery: For this workflow, "ready to begin" means having a set of high-priority backlog items with clear acceptance criteria and defined privacy/documentation obligations that the team can reasonably complete within a sprint.

### 3.2 Moment 2: Adjustment After Clinical Intake Rule Change

When a change occurs—such as the new requirement for urgent MRI requests to undergo extra clinical review—the team leverages Agile adaptability.

- Response and Priority Adjustment: The Product Owner immediately updates the Product Backlog to reflect the new MRI escalation rule. The team reprioritizes the next sprint to include these changes, ensuring the most current clinical rules are addressed first.

- Handling Processed Requests: Requests already processed under the old rules will be identified via the audit trail generated by the system. These records will be flagged for retrospective review by clinical stakeholders to ensure compliance with the new policy.

- Minimizing Disruption: To minimize disruption, the team uses their daily meetings to reassess ongoing tasks and pivot only the specific components affected by the MRI rule change, rather than stopping all work.

### 3.3 Moment 3: Readiness for Operational Review and Release

As the workflow nears completion, the team shifts focus toward formal validation.

- Preparation and Evidence: The team prepares by compiling the permanent patient and audit records generated during development as evidence of compliance. They perform a final verification that all components meet the established "Definition of Done," including strict privacy standards.

- Quality and Completeness Assessment: Quality is assessed against the pre-defined acceptance criteria for each user story. The team holds a final internal review to ensure the workflow functions as an end-to-end system before the formal external audit.

- Ready for Release: In this context, "ready for release" means the workflow has successfully passed the formal privacy and operational review and has been validated as safe for clinical use, satisfying all fixed policy requirements

  - Part 3: Evidence of Agile Values and Principles

Below is the task.

  - Conclusion